ARIA v4.3 — Progress Report

Adaptive Real-time Intelligence Architecture

Leap of Faith Technologies  |  IIT CS 595  |  Spring 2026
Team: Krishna Patel, Kush Patel, Sahil Khalsa, Nesh Rochwani, Prakriti Sharma, Yash Sharma
Date: April 14, 2026

1. Overall Status: ~62% Complete

The data backbone is fully operational. The FHIR ingestion pipeline, synthetic data generators, deterministic briefing engine, and background job infrastructure are all complete and tested. The critical gaps remaining are the pattern/scoring engine (Layer 1 & 2), the HTTP API layer, and the entire frontend.

| Subsystem | Status | Completion |
| --- | --- | --- |
| Database & Schema | COMPLETE | 100% |
| EHR Ingestion (iEMR → FHIR → DB) | COMPLETE | 100% |
| Synthetic Data Generation | COMPLETE | 100% |
| Briefing Engine (Layer 1 + 3) | COMPLETE | 100% |
| Background Worker & Scheduler | COMPLETE | 100% |
| Test Suite (all built modules) | 185+ passing | 100% |
| Pattern Engine (Layer 1 + 2) | NOT STARTED | 0% |
| API Layer | NOT STARTED | 0% |
| Frontend / Clinician UI | NOT STARTED | 0% |

2. What's Done

2.1  Database Schema

All 8 database tables are fully defined, schema-ready, and deployed to Supabase (PostgreSQL). All required indexes are in place.

| Table | Purpose |
| --- | --- |
| patients | Core patient record — risk tier, risk score, appointment date |
| readings | Home BP readings and clinic observations |
| clinical_context | Pre-computed EHR summary — meds, problems, labs, clinic BPs |
| medication_confirmations | Dose tracking — confirmed or missed per scheduled slot |
| alerts | Gap, inertia, deterioration, and adherence alerts |
| briefings | Pre-visit briefing payloads (JSON) + Layer 3 audit fields |
| processing_jobs | Async job queue with idempotency guard |
| audit_events | Immutable audit trail for every clinical action |

2.2  EHR Data Ingestion Pipeline (iEMR → FHIR → PostgreSQL)

The full pipeline from raw hospital iEMR records to our PostgreSQL database works end-to-end.

FHIR Adapter: Converts iEMR's proprietary JSON format into a standard FHIR R4 healthcare bundle.

FHIR Validator: Validates the bundle structure before ingestion begins.

FHIR Ingestion: Populates all 8 database tables. Handles re-runs gracefully — duplicate ingestion does not corrupt records.

Risk Override: Automatically assigns high-risk tier to patients with CHF, Stroke, or TIA history.

Demo Patient: Patient 1091 is fully ingested: 65 clinic BP readings, complete medication history (104 timeline events), CHF override applied.

2.3  Synthetic Data Generation

Two generators produce realistic patient monitoring data for the demo patient.

Home BP Readings (28-day window, ~47 records)

| Phase | Days | Systolic Target | Notes |
| --- | --- | --- | --- |
| Baseline establishment | 1–7 | ~163 mmHg | Both morning & evening sessions |
| Inertia develops | 8–14 | 163 → 165 | One evening randomly missed |
| Continued elevation | 15–18 | 164–167 | Days 16–17 absent (device outage) |
| White-coat dip | 19–21 | 158 → 149 | Gradual pre-appointment decline |
| Post-appointment return | 22–28 | 160–166 | Days 25–26 absent (weekend miss) |

All readings follow clinical protocol: two readings per session (second slightly lower), morning/evening offset, anti-rounding noise, beta-blocker heart rate effect for patients on Metoprolol.

Medication Confirmations (28-day window)

Generates one dose record per scheduled slot for every medication — confirmed or missed.

Weekday adherence: 95% | Weekend adherence: 78% → blended ~90%, matching the Patient A spec of 91%.

Dosing frequency auto-detected from medication name (once/twice/three/four times daily).

Patient 1091 result: 1,092 scheduled doses across 3 medications; ~977 confirmed.

2.4  Briefing Engine (Layer 1 Deterministic + Layer 3 LLM)

The pre-visit briefing a GP sees on appointment day is fully built.

Layer 1 — Deterministic Briefing Composer

Assembles a structured JSON briefing from pure database queries. No AI involved. Nine fields are populated:

| Field | Content |
| --- | --- |
| Trend Summary | 28-day BP pattern described in plain clinical English |
| Medication Status | Current regimen and date of last medication change |
| Adherence Summary | Adherence rate per medication + pattern interpretation |
| Active Problems | From the patient's clinical context |
| Overdue Labs | Outstanding lab work from EHR |
| Visit Agenda | Prioritised 3–6 action items for the consultation |
| Urgent Flags | Active unacknowledged alerts |
| Risk Score | Layer 2 priority score (0.0–100.0) |
| Data Limitations | Whether home monitoring data is available |

Clinical language is enforced at code level — e.g., the system always writes "possible adherence concern" and never "non-adherent".

Layer 3 — LLM Summary (Optional)

Converts the structured Layer 1 briefing into a 3-sentence readable summary using Claude (claude-sonnet-4-20250514).

Only runs after Layer 1 is verified and saved — never before.

Logs model version and prompt fingerprint (SHA-256) on every briefing row for full auditability.

System prompt file is complete and enforces all clinical language boundaries.

2.5  Background Worker & Scheduler

Job Processor: Polls the processing_jobs table every 30 seconds and executes queued jobs.

Scheduler: Automatically enqueues briefing generation for patients with appointments on the current day at 7:30 AM UTC.

Idempotency: Uses a unique key per job — re-running the scheduler never generates duplicate briefings.

Demo Mode: POST /api/admin/trigger-scheduler is scaffolded for on-demand demo triggering.

Status Flow: Jobs move through: queued → running → succeeded | failed. Failure messages are logged.

2.6  Test Suite

All built modules have comprehensive test coverage. 185+ unit tests and 4 integration tests — all passing.

| Module | Unit Tests | Integration Tests |
| --- | --- | --- |
| FHIR Adapter | 35 | 1 |
| FHIR Ingestion | 36 | 1 |
| Reading Generator | 14 | 1 |
| Confirmation Generator | 20 | — |
| Briefing Composer | 61 | — |
| Worker & Scheduler | 19 | 1 |
| TOTAL | 185+ | 4 |

3. What's Not Started (Critical Gaps)

3.1  Pattern Engine — Layer 1 & Layer 2  [HIGHEST PRIORITY]

This is the clinical intelligence core of ARIA. Five components need to be built:

| Component | Purpose | Layer |
| --- | --- | --- |
| Gap Detector | Days since last reading — flags urgency by risk tier | Layer 1 |
| Inertia Detector | Elevated BP for 7+ days with no medication change | Layer 1 |
| Adherence Analyzer | Correlates missed doses with elevated readings — distinguishes adherence concern from treatment failure | Layer 1 |
| Deterioration Detector | Sustained worsening BP trend over time | Layer 1 |
| Risk Scorer | Combines all Layer 1 outputs into a 0–100 priority score; stored on patient record for dashboard sorting | Layer 2 |

Without the pattern engine: no alerts are generated, the briefing visit agenda is empty, and patients cannot be sorted by clinical priority on the dashboard.

3.2  API Layer

No HTTP endpoints exist. The application cannot receive data from outside or serve data to a frontend. Six endpoints are required:

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/ingest | POST | Accept FHIR Bundle, enqueue ingestion job |
| /api/readings | POST | Accept home BP readings, trigger pattern recompute |
| /api/patients | GET | Patient list with tier + score for dashboard |
| /api/briefings/{patient_id} | GET | Pre-visit briefing for appointment day |
| /api/alerts | GET | Alert inbox (unacknowledged alerts) |
| /api/admin/trigger-scheduler | POST | Manually trigger 7:30 AM logic for demo |

Also needed: JWT authentication middleware, clinician/admin role enforcement, request validation, and CORS configuration.

3.3  Frontend / Clinician UI

The entire clinician-facing interface is empty placeholder directories. Required components:

| Component | Purpose |
| --- | --- |
| Patient Dashboard | List of patients sorted by risk tier then priority score |
| Risk Tier Badge | High / Medium / Low visual indicator |
| Risk Score Bar | 0–100 visual priority bar (Layer 2 output) |
| Alert Inbox | Urgent unacknowledged alerts for the GP |
| Briefing Card | Full pre-visit briefing display |
| BP Sparkline Chart | 28-day blood pressure trend (recharts) |
| Adherence Summary | Adherence rate per medication |
| Visit Agenda | Prioritised consultation action items |
| Shared: Patient Header | Reusable patient info bar |
| lib/api.ts | Centralised API client (all calls routed here) |
| lib/types.ts | Shared TypeScript interfaces |
| lib/auth.ts | JWT / authentication utilities |

4. Known Issues

| # | Issue | Impact | Fix |
| --- | --- | --- | --- |
| 1 | Supabase project may be paused (free tier) — last connection failed Apr 12 | Blocks all live DB work | Un-pause project in Supabase dashboard |
| 2 | Synthetic evening BP offset can occasionally produce 12 mmHg morning/evening gap (spec max 10 mmHg) | Minor clinical realism issue | One-line constant change in reading_generator.py |
| 3 | .env file is in the wrong directory (backend/backend/.env vs backend/.env) | Uvicorn server will not start | Move file one level up before running API |

5. Critical Path to MVP

The remaining work must be completed in sequence — each layer depends on the one before it.

| Step | Work | Depends On |
| --- | --- | --- |
| 1 | Pattern Engine (5 detectors + risk scorer) | Existing DB + generators — ready now |
| 2 | API Layer (6 endpoints + auth + validation) | Pattern engine complete |
| 3 | Frontend (dashboard + briefing UI + charts) | API layer complete |

Current operational capability: The data ingestion pipeline works end-to-end (iEMR → FHIR → PostgreSQL → synthetic readings). The briefing composer produces valid JSON. No API or UI exists to access any of it yet.

ARIA v4.3  |  Leap of Faith Technologies  |  IIT CS 595 Spring 2026  |  Confidential — Clinical Decision Support Research