ARIA

Patient App + BLE Bridge

Planning Document

| Author | Sahil Khalsa |
| --- | --- |
| Status | Planning — not yet started |
| Scope | AUDIT.md Fix 43 + Fix 44 |
| Est. Effort | ~7 days (single engineer) |

# 1. TL;DR

Build the patient-facing piece of ARIA. Two components:

| 1 Patient PWA Installable mobile web app where patients submit BP readings, medication confirmations, and symptoms. Works on iOS, Android, and desktop from a single Next.js codebase. | 2 BLE Bridge Microservice Separate FastAPI service that receives BP cuff data from manufacturer cloud webhooks (Omron Connect, Withings) and forwards to the existing POST /api/ble-webhook. |
| --- | --- |

End-to-end data loop Patient submits at home → ARIA detects pattern → clinician sees briefing → escalation flag fires if ignored.

# 2. Out of Scope

| Item | Reason |
| --- | --- |
| Native iOS / Android apps | PWA covers needs at ~4× lower effort |
| Direct on-device BLE pairing | Handled by manufacturer cloud, not the patient app |
| Email / SMS notification microservice | Fix 45 escalation flag is sufficient for the thesis demo |
| Patient view of their own readings | Violates ARIA clinical boundary |
| Photo-based medication confirmation | Out of MVP per CLAUDE.md |

# 3. Architecture

The patient phone hosts both the PWA and the manufacturer's cuff app. Bluetooth data goes from the cuff to the vendor cloud, which pushes a webhook to the BLE bridge. Manual submissions go directly from the PWA to the ARIA backend. Both paths converge in the ARIA backend, which feeds the clinician dashboard.

Patient Phone

├── PWA (Next.js)          ──── HTTPS POST /api/readings ──────────────────┐

└── Manufacturer cuff app  ──── Bluetooth ──► Vendor Cloud (Omron/Withings) │

│                    │

HTTPS webhook              │

▼                    │

BLE Bridge microservice         │

(services/ble-bridge/)        │

│                    │

POST /api/ble-webhook               │

▼                    ▼

ARIA Backend (existing)

│

▼

Clinician Dashboard

# 4. Repository Layout (Additions)

Same monorepo — no new repository. Two new top-level directories are added.

ARIA/

backend/                    ← existing — minor additions only

frontend/                   ← existing clinician dashboard, unchanged

patient-app/                ← NEW — Next.js 14 PWA

src/app/

page.tsx                ← login (research ID entry)

submit/page.tsx         ← BP reading submission form

src/components/

SymptomFlags.tsx

ReadingForm.tsx

src/lib/  api.ts  auth.ts

public/   manifest.json   icons/

next.config.js            ← next-pwa plugin config

services/

ble-bridge/               ← NEW — FastAPI microservice

app/

main.py

webhooks/  omron.py  withings.py

transformers.py

tests/   requirements.txt   Dockerfile

scripts/

simulate_omron_webhook.py ← demo helper

# 5. Backend Changes

Surface area note No DB migrations beyond one column. Existing endpoints are reused wherever possible.

## 5.1  POST /api/auth/patient-token  (NEW)

New endpoint in backend/app/api/auth.py. Validates that the research_id exists, then issues a short-lived JWT for the patient role.

POST /api/auth/patient-token

body:    { "research_id": "1091" }

returns: { "access_token": "<jwt>", "expires_in": 28800 }

JWT claims: sub=research_id, role="patient", exp=now+8h

New dependency: patient_required (separate from clinician JWT)

## 5.2  POST /api/readings  (MODIFY)

Extend ReadingIn to accept symptoms: list[str] | None. On chest_pain, immediately insert an Alert row with off_hours tagged via the existing _is_off_hours() helper.

## 5.3  datetime_utils.py  (MODIFY)

Extract _is_off_hours from processor.py into backend/app/utils/datetime_utils.py as shared utility.

## 5.4  setup_db.py  (MODIFY)

ALTER TABLE readings ADD COLUMN IF NOT EXISTS symptoms TEXT[];

# 6. Patient PWA

## 6.1  Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | TypeScript strict mode |
| Styling | Tailwind CSS | Matches clinician frontend/ |
| PWA | next-pwa plugin | Service worker + manifest auto-generated |
| Hosting | Vercel free tier | HTTPS required for installability |

## 6.2  Pages

### / — Login

Single input: "Enter your Research ID" → POSTs /api/auth/patient-token → stores JWT in memory → redirects to /submit.

### /submit — BP Reading Form

Auth-protected. Submits to /api/readings with source="manual", submitted_by="patient".

| Field | Type | Validation |
| --- | --- | --- |
| Systolic | Number input | 60–250 mmHg |
| Diastolic | Number input | 30–150 mmHg |
| Heart rate | Number input (optional) | 30–200 bpm |
| Session | Radio | Morning / Evening |
| Medication taken | Radio | Yes / No / Partial |
| Symptoms | Checkboxes | Headache, Dizziness, Chest pain, Shortness of breath |

Safety notice (displayed in UI) If you are experiencing severe chest pain, call 999 immediately.

## 6.3  Installability

Patients install the PWA to their home screen — no app store, no install friction.

- manifest.json declares name, icons (192px + 512px), display: "standalone"

- Service worker caches assets and queues offline submissions

- Android Chrome: visit URL → "Add to Home Screen" banner → tap → icon on home screen

- iOS Safari: visit URL → Share → "Add to Home Screen"

- Result: full-screen launch, no browser chrome, looks native

# 7. BLE Bridge Microservice

## 7.1  Why a Separate Service?

| Reason | Detail |
| --- | --- |
| Isolation | Vendor webhook traffic is external and unpredictable — prevents impact on clinician dashboard |
| Security boundary | Vendor HMAC keys never touch the main backend |
| Scaling | Independent scaling and deployment |
| Thesis value | Concrete talking point on service-oriented architecture |

## 7.2  Responsibilities

- Expose POST /webhooks/omron and POST /webhooks/withings

- Validate vendor HMAC signature — return 401 on mismatch

- Transform vendor JSON → ARIA Reading schema

- Forward to ARIA backend POST /api/ble-webhook with source="ble_auto"

## 7.3  Demo Helper

scripts/simulate_omron_webhook.py sends a synthetic Omron payload — demonstrates the full integration without real hardware.

# 8. Demo Scenario (Defense Day)

Story "Patient submits at home, ARIA detects, clinician sees pre-visit briefing — between-visit intelligence loop is closed."

- Open ARIA PWA on phone → enter research ID → submit 165/95 morning + chest pain.

- Clinician dashboard alert appears in real time.

- Run python scripts/simulate_omron_webhook.py from terminal — reading appears with source="ble_auto".

- Click alert → see briefing with chest pain context → acknowledge with disposition.

# 9. Effort Breakdown

| Component | Effort |
| --- | --- |
| Backend: patient JWT auth (auth.py) | 0.5 day |
| Backend: symptom flags + chest pain escalation on /api/readings | 0.5 day |
| Backend: extract _is_off_hours to shared utils | 0.25 day |
| Backend: symptoms column migration | 0.1 day |
| Backend tests | 0.5 day |
| Patient PWA (full) | 3 days |
| BLE bridge microservice | 2 days |
| Webhook simulator script | 0.25 day |
| Integration testing + demo dry-run | 0.5 day |
| TOTAL | ~7 days (single engineer; ~3–4 days parallelised across 2) |

# 10. Acceptance Criteria

- ☐ PWA installable on Android Chrome and iOS Safari

- ☐ Patient submits a reading end-to-end; row appears in readings with source="manual", submitted_by="patient"

- ☐ Chest pain symptom triggers immediate Alert row insert with off_hours correctly tagged

- ☐ BLE bridge accepts simulated Omron webhook, validates HMAC, forwards to backend, reading appears with source="ble_auto"

- ☐ BLE bridge rejects invalid HMAC (returns 401)

- ☐ All existing tests pass

- ☐ New tests cover patient JWT, symptom payload, chest pain escalation, BLE bridge transform/forward

- ☐ ruff check app/ passes for both backend/ and services/ble-bridge/

- ☐ PWA Lighthouse PWA score >= 90

- ☐ Demo dry-run completes successfully end-to-end

# 11. Open Questions

| # | Question | Proposed Answer |
| --- | --- | --- |
| 1 | JWT secret rotation — reuse clinician JWT_SECRET or separate PATIENT_JWT_SECRET? | Separate, for blast-radius isolation |
| 2 | BLE bridge hosting — same Docker host, separate container, separate domain? | TBD — recommend separate container |
| 3 | PWA hosting — Vercel free tier for the demo? | Yes, HTTPS required for PWA |
| 4 | Vendor accounts — who registers the Omron Connect / Withings developer account? | TBD — action needed |
| 5 | HMAC scheme — confirm which vendor webhook spec to mirror in the simulator? | TBD — confirm with vendor docs |

# 12. Future Work

The following items are NOT in this phase. They are recorded here for prioritization after PWA + BLE bridge land.

## Tier 1 — High Impact, Low Effort (1–2 days each)

Recommended pickups after this phase lands.

| Feature | Description |
| --- | --- |
| Real-time dashboard updates (WebSocket/SSE) | Extend existing PostgreSQL LISTEN/NOTIFY to push reading/alert events live. Killer demo moment. |
| Medication confirmation flow in PWA | medication_confirmations schema already exists. Add /confirm page with morning/evening tap buttons. |
| AI explainability popup | Modal showing "Flagged because: 28-day avg X mmHg vs threshold Y; no med change since DATE..." — built from Layer 1 outputs. |
| Symptom timeline view (clinician) | Patient-submitted symptoms plotted over time on the patient detail page. |

## Tier 2 — High Impact, Medium Effort (3–5 days each)

Pick at most one before defense.

| Feature | Description |
| --- | --- |
| Pre-visit patient questionnaire | Day before appointment, PWA prompts for symptoms/concerns. Answers auto-populate visit_agenda in the briefing. |
| Cohort analytics dashboard | /admin/cohort showing median risk score by tier, adherence distribution, alert volume, escalation rate. |
| Adaptive medication reminders (Web Push) | VAPID-signed push notifications. ARIA learns patient's usual confirmation time, sends reminder if late. |
| Patient education snippets | After a high reading, PWA shows non-prescriptive context (carefully respecting clinical boundary). |

## Tier 3 — Defer to "Future Work" Thesis Chapter

Mention in thesis writeup — do not build.

- Wearable integration (Apple Watch, Fitbit, HealthKit, Google Fit)

- Photo-based medication confirmation (computer vision)

- Voice input for elderly patients

- Multi-language support

- Telehealth video integration

- Federated learning across multiple clinics

- Smart pill bottle integration

- Native iOS / Android app (post-thesis — PWABuilder can wrap PWA in ~30 minutes)

- Notification microservice (real email/SMS for escalated alerts)

- Patient-data architectural microservice split

# 13. Native vs PWA — Decision Rationale

| Dimension | PWA (chosen) | Native (rejected) |
| --- | --- | --- |
| Build effort | 3–5 days | 2–3 weeks (React Native) |
| Demo distribution | Share a URL | TestFlight invites + pipelines + signing |
| Iteration speed | git push → live in 30s | Rebuild → resubmit → reinstall |
| Maintenance | URL keeps working indefinitely | Cert renewals, App Store reviews, OS breakage |
| BLE on iOS | Handled by BLE bridge (vendor cloud → webhook) | Would require direct BLE pairing |

Path to native if needed Post-thesis, PWABuilder (pwabuilder.com) can wrap the PWA into Google Play and App Store packages in approximately 30 minutes.

# 14. References

| Reference | Description |
| --- | --- |
| AUDIT.md Fix 43 | Patient-facing submission spec |
| AUDIT.md Fix 44 | BLE connector spec — Option A: manufacturer cloud webhook |
| AUDIT.md Fix 45 | Escalation pathway (already implemented; chest-pain symptom plugs into same alert table) |
| CLAUDE.md | Clinical boundary rules |
| STATUS.md | Current project state (Phase 0–8 complete) |